

Meeting #21-26F
May 19, 2026

Meeting of the Board of Fire Commissioners
Of the Manhasset-Lakeville Fire District

In the Town of North Hempstead

In the County of Nassau, New York

May 19, 2026                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                                             
*       *       *

At a regular meeting of the Board of Fire Commissioners of the Manhasset-Lakeville Fire District, in the Town of North Hempstead, in the County of Nassau, New York, held at the Fire District Office, 170 East Shore Road, Great Neck, New York, on May 19, 2026 at 5:00 p.m. (Prevailing time),

There were present:




Commissioner(s):


Honorable Mark S. Sauvigne, Chairman of the 
Board of Fire Commissioners







Honorable Steven Flynn, Fire District 
Treasurer

Honorable Brian J. Morris, Fire District
Secretary

Also present:



Supervisor Tim Gould






Assistant Supervisor Kyle Dugger





District Counsel Paul Pepper

Wayne Alden-Alden Group
H2M- Timothy Schultz, Eric Maisch
MLFD Chiefs-Mike Rice, Greg Weisburd, Scott Chen, Dave Porras, Sean Dolan






*        *        *


Minutes of the previous meeting to stand approved by the Board.


Incoming and outgoing communications were considered by the Board.
H2M and the Board of Commissioners discussed a Proposal from Web Construction for Injection Wells Bulletin #1 for drainage. Next meeting scheduled for June 16, 2026 at 5:00pm.
The Chiefs and the Board of Commissioners discussed the Paramedic Program.

Supervisor Gould brought the Board up to date as follows:
	Apparatus
	8725 OOS, Transfer Issue

	
	8767 OOS, Transfer Issue

	
	New 8704 ordered. Sometime in Fall

	
	Co#1 8713 Replacement, progress, quote $1.5mil (permissive) sign off

	 
	Replacing 8728, with a Tiller $2.6mil. (Tiller will not fit in service building)

	
	 

	 Buildings
	 

	
	Ambulance Building, Stalled

	
	Co#1 Parking lot

	
	Co#2 parking lot issues, (weather)

	
	Co#5 Ramp issues (weather)

	
	Co#2 HVAC repairs, springtime project

	
	Replace Co#3 retaining wall in Spring

	
	Concrete issues, Co#3,5

	
	Pointing issues, Co#1,3,5

	
	Co#5 2nd floor kitchen overhaul.

	
	

	Miscellaneous
	

	
	Mazi Radio replacement Grant, $100k. Waiting on paperwork

	
	ISO Audit going on

	
	Paramedics, 3 started

	
	Star Issue

	
	


RESOLUTION OF THE MANHASSET-LAKEVILLE FIRE DISTRICT RELATING TO
APPROVAL OF EXPENDITURES

Commissioner Flynn proposed the following motion, seconded by Commissioner Sauvigne

WHEREAS, the purchase of goods and services identified and presented to the Board of

Commissioners this date, 5/19/2026 have been found to be properly acknowledged as requested expenditures, according to the Procurement Policy of the Manhasset-Lakeville Fire District,

NOW, THEREFORE, it is hereby

RESOLVED to approve purchase to the vendors identified on Board of Commissioners Expenditure Request form submitted to the Board by the Supervisor as follows:

Approval of Expenditures:

	VENDOR
	DESCRIPTION
	AMOUNT
	BUDGET

 NUMBER
	PURCHASE 

SUPPORT

	Parkline Asphalt
	Co#2 Sink hole
	$5,856.50
	3410 225
	EP

	TOTAL 
	REQUESTED
	$5,856.50
	
	


The adoption of the foregoing Resolution (#F129-26) was duly put to a vote on roll call, which resulted as follows:


Ayes: 
Commissioner Morris, Commissioner Sauvigne, Commissioner Flynn


Nays:
None
The District Supervisor requested approval for the amendment of the following Purchase Order to cover anticipated costs that arise during the year

· Eighth St Designs (Existing Blanket PO 694 increase allocation for 3410 488 by $2,000)

     The adoption of the foregoing Resolution (#F130-26) was duly put to a vote on roll call, which resulted as follows:


Ayes:

Commissioner Morris, Commissioner Sauvigne, Commissioner Flynn

Nays:   
None
RESOLUTION OF THE MANHASSET-LAKEVILLE FIRE DISTRICT 

RELATING TO APPROVAL OF CLAIMS

ORGANIZATION NUMBER 1
To the Treasurer:

     I certify that the claims submitted for approval were audited by the Board of Commissioners of the Manhasset-Lakeville FIRE District on 5/19/2026 and are allowed in the

amounts shown.  You are hereby authorized and directed to pay to each of the claimants the amount indicated.

Commissioner Morris

Date:  5/19/2026
Manhasset-Lakeville Fire District

     Commissioner Sauvigne proposed the following motion, seconded by Commissioner Flynn

     WHEREAS the purchases for goods and services identified and presented to the Board of Commissioners this date, 5/19/2026, have been found to be properly acknowledged as received or due, and have been audited according to the tenets of Town Law §176 (4a) and in compliance with the Procurement Policy of the Manhasset-Lakeville FIRE District and, 

     WHEREAS, the audit of claims by the Board of Commissioners is a deliberate process to determine that the proposed payment is proper and just and satisfies the following criteria:

The proposed payment is for a valid and legal purpose.


The obligation was incurred by an authorized official.

The goods or commodities for which payment is claimed were actually rendered.

The obligation does not exceed the available appropriation.

The claim is in proper form; it is mathematically correct; it meets legal requirements; it does not include any charges for taxes from which the organization is exempt; it includes discounts to which the organization is entitled it does not include charges previously claimed and paid; and it is in agreement with an attached invoice.

     NOW, THEREFORE, it is hereby


The adoption of the foregoing Resolution (#F131-26) was duly put to a vote on roll call, which resulted as follows:

Ayes:

Commissioner Sauvigne, Commissioner Morris, Commissioner Flynn

Nays:

None
The Board acknowledged receipt of and discussed the information contained in the Charles Schwab and Ameriprise statement.

Meeting adjourned at 6:30 p.m.  I hereby certify the aforementioned is a true and exact copy of the Minutes of Meeting held on May 19, 2026.
______________________________




Brian J. Morris, Secretary

:ap

Page 21

