

Meeting #18-26W

April 28, 2026

Meeting of the Board of Water Commissioners
Of the Manhasset-Lakeville Water District

In the Town of North Hempstead

In the County of Nassau, New York

April 28, 2026
*       *       *


At a regular meeting of the Board of Water Commissioners of the Manhasset-Lakeville Water District, in the Town of North Hempstead, in the County of Nassau, New York, held at the Water District Office, 170 East Shore Road, Great Neck, New York, on April 28, 2026 at 4:00   p.m. (Prevailing time),


There were present:




Commissioner(s):


Honorable Mark Sauvigne, Chairman of the 
Board of Water Commissioners 





Honorable Steven Flynn, Water District 
Treasurer 

Honorable Brian Morris, Water District

Secretary


Also present:



Superintendent Paul J. Schrader







Business Manager Hilary Grossman







*        *        *
Meeting called to order by the Chairman at 4:00 p.m.
Minutes of the previous meeting to stand approved by the Board.

Incoming and outgoing communications were considered by the Board.
Superintendent Schrader provided documentation with the activities of the Water District for the current week.  General discussions were held relating to the operation of the District as follows.  Discussions were held on each project.

	Shelter Rock AOP
	Sewer now awaiting NC approval for an out of service area sewer connection. Trying to get the rear fence line planted ASAP.

	Toll Brothers Manhasset Crest
	Toll considering latest proposal. Surety provided a form of release. CP to review. 

	Spruce Ponds  
	Response sent to Spruce regarding attorney fees etc. CP

	Univerus
	No Change

	Searingtown AOP
	Waiting on final DOH approvals. Bid date?

	Evans Street Water Main
	Paving on schedule for May 4th, 2026.

	Thomaston Tank Rehabilitation
	Waiting for countersigned IMA from NCPD. No word from AT&T or T-Mobile. Corral financing agreement subject obtaining building permits.

	Campbell Well #1 PFAS
	Site work and clean up underway. Waiting for Carbon delivery for startup.

	Propel NY
	Proposed agreement for main offset work under review.

	275 Old Shelter Rock Road
	H2M in contact with developer.

	2025 AWQR
	Draft for review.

	Munsey AMI Antenna
	Sensus RF engineer scheduled tomorrow

	ESR Ops Roof
	Abraham $143,600 includes shingle roof, waiting on a revised proposal

	Fabrina vs MLWD
	Examination before trial, tomorrow 10am


RESOLUTION OF THE MANHASSET-LAKEVILLE  

 DISTRICT 

RELATING TO APPROVAL OF CLAIMS

ORGANIZATION NUMBER 1
To the Treasurer:

     I certify that the claims submitted for approval were audited by the Board of Commissioners of the Manhasset-Lakeville WATER District on 4/28/2026 and are allowed in the

amounts shown.  You are hereby authorized and directed to pay to each of the claimants the amount indicated.

Commissioner Morris

Date:  4/28/2026
Manhasset-Lakeville Water District

     Commissioner Sauvigne proposed the following motion, seconded by Commissioner Flynn

     WHEREAS the purchases for goods and services identified and presented to the Board of Commissioners this date, 4/28/2026, have been found to be properly acknowledged as received or due, and have been audited according to the tenets of Town Law §176 (4a) and in compliance with the Procurement Policy of the Manhasset-Lakeville WATER District and, 

     WHEREAS, the audit of claims by the Board of Commissioners is a deliberate process to determine that the proposed payment is proper and just and satisfies the following criteria:

The proposed payment is for a valid and legal purpose.


The obligation was incurred by an authorized official.

The goods or commodities for which payment is claimed were actually rendered.

The obligation does not exceed the available appropriation.

The claim is in proper form; it is mathematically correct; it meets legal requirements; it does not include any charges for taxes from which the organization is exempt; it includes discounts to which the organization is entitled it does not include charges previously claimed and paid; and it is in agreement with an attached invoice.

     NOW, THEREFORE, it is hereby

     RESOLVED to approve payment to the vendors identified based upon the board approval on this date.
     The adoption of the foregoing Resolution (#W88-26) was duly put to a vote on roll call, which resulted as follows:

Ayes:

Commissioner Morris, Commissioner Sauvigne, Commissioner Flynn

Nays:   
None
RESOLUTION OF THE MANHASSET-LAKEVILLE WATER DISTRICT RELATING TO
APPROVAL OF EXPENDITURES

Commissioner Flynn proposed the following motion, seconded by Commissioner Sauvigne

WHEREAS, the purchase of goods and services identified and presented to the Board of

Commissioners this date, 4/28/2026 have been found to be properly acknowledged as requested expenditures, according to the Procurement Policy of the Manhasset-Lakeville Water District,

NOW, THEREFORE, it is hereby

RESOLVED to approve purchase to the vendors identified on Board of Commissioners Expenditure Request form submitted to the Board by the Supervisor as follows:

Approval of Expenditures:
	VENDOR
	DESCRIPTION
	AMOUNT
	BUDGET

 NUMBER
	PURCHASE 

SUPPORT

	N.W Management
	Replace Munsey tank’s AMI Antenna
	$5,525.00
	8320 476
	EP

	Midwest Mobile Washers
	Power wash Munsey Tank
	$14,250.00
	8320 476
	SP

	Orchid Sewer
	Replace Hydrant 67 Village Rd
	$7,850.00
	8310 300
	WQ

	TOTAL 
	REQUESTED
	$27,625.00
	
	


The adoption of the foregoing Resolution (#W89-26) was duly put to a vote on roll call, which resulted as follows:


Ayes: 
Commissioner Morris, Commissioner Sauvigne, Commissioner Flynn


Nays:
None
There was no board correspondence. 
Meeting adjourned at 5:00 p.m.  I hereby certify the aforementioned is a true and exact copy of the Minutes of Meeting held on April 28, 2026.



___________________________________





Brian J. Morris, Secretary

:ap


